## Slide 1: Agile Presentation
Zinedine De Leon
CS-250

## Slide 2: Agile Roles
Product Owner: Represents customer’s interest, refines product backlog, and ensures that business-oriented software features are delivered.
Scrum Master: Acts as coach by facilitating the agile process, removing obstacles, and ensuring agile principles are being upheld.
Developer: Builds the product and can be split into multiple specialized teams that contribute to the sprint goal.
Tester: Ensure the quality of the software throughout the development process by performing tests and reporting any found bugs.

## Slide 3: Agile Phases
Plan: Team breaks into smaller groups to assign responsibilities, tasks, and seat goals for the upcoming sprint.
Design: Requirements are defined based on previous sprints and customer requirements.
Development: Software is built throughout the sprint where the team develops features incrementally.
Test: Continuous testing is performed throughout the sprint in order to find bugs and fix them.
Deployment: Work is delivered to users for real-world use
Review: Work done during sprint is reviewed and demonstrated in order to receive feedback and ensure stakeholder requirements are met

## Slide 4: Waterfall Method
Sequential stages
  Analysis
  Design
  Implementation
  Testing
  Maintenance
Each Stage is fully completed before proceeding to the next
Lower customer involvement after initial stage
Documentation for each stage is extensive

## Slide 5: When To Use Waterfall
Project requirements are stable and well-defined
Long-term planning is required
Scope and budget are fixed
Team has little experience with Agile
When client involvement is low

## Slide 6: When To Use Agile
Requirements are continuously evolving
Client interaction and engagement will be high
Features need to be delivered within a tight deadline
Team collaboration is a high priority

## Slide 7: References
What is Agile Planning: Step by step guide. KnowledgeHut. (2024, May 17). https://www.knowledgehut.com/blog/agile/what-is-agile-planning-agile-planning-levels
The Digital Project Manager, & Haworth, S. (2024, September 24). Agile vs waterfall: Which methodology to choose?. The Digital Project Manager. https://thedigitalprojectmanager.com/projects/pm-methodology/agile-vs-waterfall/